N

NORTHSTAR FACILITY PARTNERS

TECHNICAL PROPOSAL

Multi-Site Custodial &
Facility Support Services

Queensboro Transit Authority | RFP No. QTA-26-117

| Submitted by | Submitted to |
| --- | --- |
| Northstar Facility Partners 41 Harbor Point Drive Long Island City, NY 11101 Jordan Reyes, President | Queensboro Transit Authority Procurement Division Electronic Submission Portal October 27, 2026 |

RELIABLE SERVICE AT EVERY OPERATING ENVIRONMENT

Fictional portfolio demonstration. Northstar Facility Partners and all represented projects and personnel are fictional.

COMMITMENT

# Letter of Transmittal

October 27, 2026

Queensboro Transit Authority
Procurement Division
Re: RFP No. QTA-26-117 - Multi-Site Custodial & Facility Support Services

Dear Evaluation Committee:

Northstar Facility Partners is pleased to submit this proposal to provide custodial and facility support services across QTA’s 631,500-square-foot, 20-location portfolio. We understand that QTA is not purchasing a uniform cleaning program. It requires dependable service across public stations, administrative offices, maintenance support areas, a customer center, training and dispatch functions, and a security-sensitive Operations Control Center that cannot tolerate a lapse in coverage.

Our solution is built around that operating reality. We will deploy site-specific staffing plans within one accountable management structure, supported by a funded 14% relief pool, security-cleared redundancy, mobile inspections, documented corrective action, and a 45-day transition command plan.

NORTHSTAR COMMITMENTS We accept the full scope as amended by Addendum No. 1; will meet revised minimum station posts; will self-perform more than 70% of routine custodial labor; will satisfy prevailing-wage, bonding, insurance, and participation requirements; and will begin clearance-ready recruiting immediately upon notice of intent to award.

Northstar’s proposal remains valid for 180 days. Jordan Reyes, President, is authorized to negotiate and bind the company. We appreciate QTA’s consideration and welcome the opportunity to discuss our operational plan.

Sincerely,

Jordan Reyes
President
Northstar Facility Partners
(555) 014-8820 | proposals@northstarfp.example

# Proposal Commitments

| Requirement | Northstar Commitment |
| --- | --- |
| Contract term | Three-year base plus two one-year options |
| Revised start date | Full operational readiness February 1, 2027 |
| Bonding | 5% bid security; 50% first-year performance and payment bonds |
| Addenda | Addendum No. 1 acknowledged and incorporated |
| Exceptions | No material technical exceptions; commercial assumptions disclosed in final section |

OUR PROMISE

# Executive Summary

RELIABLE SERVICE AT EVERY OPERATING ENVIRONMENT Northstar will give QTA one accountable partner without forcing every facility into the same operating model. Our managers, staffing plans, inspections, and reporting are unified; the service methods are tailored to how each location actually functions.

| 631,500 SQUARE FEET | 20 LOCATIONS | 24/7 CRITICAL COVERAGE | 14% FUNDED RELIEF POOL |
| --- | --- | --- | --- |

# What QTA Needs

QTA’s service challenge is not scale alone. It is variability. A headquarters office requires discretion and planned periodic care. An open passenger station requires continuous presence, fast incident response, safe work around the public, and resilience during weather events. A maintenance annex requires clear scope boundaries and industrial-safety awareness. The Operations Control Center requires cleared personnel, redundancy, quiet work practices, and uninterrupted coverage.

# What Northstar Will Deliver

| QTA Priority | Northstar Response | Result |
| --- | --- | --- |
| Continuity | Minimum posts plus 14% relief, cross-trained floaters, cleared backup roster | Critical positions remain filled without stripping other sites |
| Consistency | Common SOPs, QR-coded inspection zones, daily/weekly QA cadence | Comparable standards across diverse facilities |
| Responsiveness | On-site porter triage and 24/7 dispatch with 90-minute surge response | Faster isolation, cleanup, and service recovery |
| Transparency | Attendance reconciliation, issue aging, periodic-work calendar, monthly dashboard | QTA sees what was planned, completed, missed, and corrected |
| Accountability | Dedicated Contract Manager with three cluster supervisors | One escalation path and named ownership |

# Why Northstar

Transit-aware service design that separates continuous posts from task-based labor.

A mobilization model built around security clearance lead time, incumbent outreach, and equipment readiness.

Funded supervision and quality controls rather than promises dependent on frontline staff doing more with less.

Data used to close issues and prevent recurrence, not simply generate attractive reports.

OPERATING CONTEXT

# Understanding the QTA Environment

Northstar has interpreted the solicitation and Addendum No. 1 as a performance-based, labor-intensive facility-services contract operating within a public transportation system. Success will depend on controlling five different service environments while preserving a common standard for safety, appearance, documentation, and escalation.

| Environment | Primary Service Risk | Northstar Design Response |
| --- | --- | --- |
| Passenger stations | High traffic, incidents, weather tracking, limited storage | Continuous posts, mobile replenishment, passenger-safe work zones, floating supervisor |
| Operations Control Center | No coverage lapse; controlled access; noise sensitivity | Dedicated cleared teams, overlap at handoff, cleared reserve roster, low-noise equipment |
| Administrative / headquarters | Executive areas, hearings, variable evening use | Zone schedules, discreet day porter, event coordination, periodic calendar |
| Maintenance support | Industrial soil boundary, vehicle activity, locker rooms | Site-specific safety plan, defined exclusions, dedicated equipment, supervisor authorization |
| Customer / training / dispatch | Variable public and class schedules | Demand-based porter deployment, room reset controls, rapid consumable response |

# Our Interpretation of the Addendum

Addendum No. 1 materially improves planning data while confirming that minimum posts are not the complete staffing solution. Northstar has incorporated the revised 631,500-square-foot total, Cluster B’s dedicated restroom post, the four-to-six-week clearance estimate, historical incident demand, the 8% cap on routine deductions, revised bond levels, and statutory wage adjustments outside the ordinary escalation cap.

KEY JUDGMENT We have not priced the contract by dividing total square footage by a generic production rate. Continuous public-facing posts and control-center coverage are modeled as posts. Offices and support spaces are modeled by task and frequency. Periodic services, relief, supervision, and emergency readiness are separately funded.

# First 120-Day Objectives

No lapse at any critical post during transition.

All recurring services loaded into the service calendar and verified by facility.

Portfolio inspection average at or above 92% by the end of Month 2.

All inherited deficiencies categorized, assigned, and resolved or placed on an approved plan.

Monthly reporting package delivered by the fifth business day with reconciled staffing and corrective actions.

HOW THE WORK GETS DONE

# Service Delivery Model

# One Management System, Five Operating Models

| Operating Model | Labor Basis | Core Controls |
| --- | --- | --- |
| Station presence | Continuous posts + supplemental task labor | Post verification, hourly restroom checks, issue dispatch, weather plan |
| Control center | Dedicated cleared shift teams | No-gap handoff, access roster, quiet-work windows, cleared relief |
| Administrative | Task/frequency routes + day porter | Zone cards, occupancy calendar, periodic schedule |
| Maintenance support | Dedicated routes and controlled specialty tasks | Scope boundary, equipment segregation, supervisor release |
| Emergency / event | On-site triage + central surge team | 15-minute acknowledgment, 90-minute dispatch, incident closeout |

# Daily Operating Rhythm

| Time / Trigger | Action | Control |
| --- | --- | --- |
| Shift start | Supervisor confirms attendance, open work orders, events, weather, equipment | Digital readiness check before assignment |
| During shift | Staff execute zone routes and continuous posts; porters receive dispatches | Timestamped completion and exception notes |
| Shift overlap | Outgoing and incoming leads review open issues, access limits, incidents, inventory | Signed handoff for control center and station clusters |
| Shift close | Supervisor reconciles completion, deficiencies, staffing, and next actions | No unresolved critical issue transfers without owner |
| Daily management | Contract Manager reviews missed service, repeat issues, absence coverage, safety | Daily exception report and corrective-action assignment |

# Periodic Work Control

Northstar will convert QTA’s annual frequencies into a location-level 12-month calendar. Work will be scheduled at least 30 days in advance, coordinated with facility operations, and closed only when quantities, labor, supervisor verification, and before/after condition are documented. Missed work is automatically escalated and rescheduled within an approved window.

# Scope Boundaries

At maintenance facilities, ordinary non-hazardous grease spotting and tracked industrial soil are included. Suspected hazardous materials, regulated waste, petroleum releases, asbestos, lead disturbance, and chemical-spill remediation are isolated and escalated. Northstar personnel will not convert a custodial response into unapproved hazardous remediation.

PEOPLE AND ACCOUNTABILITY

# Staffing & Management Plan

# Dedicated Leadership Structure

| Role | Commitment | Primary Accountability |
| --- | --- | --- |
| Executive Sponsor - Jordan Reyes | Executive oversight; quarterly governance | Contract resources, executive escalation, QTA relationship |
| Contract Manager - Maya Chen | Full-time and dedicated | Portfolio performance, QTA coordination, staffing and financial control |
| Quality & Safety Manager - Samuel Ortiz | Full-time; exceeds 0.5 FTE minimum | Independent inspections, trend analysis, safety, corrective action |
| Three Cluster Supervisors | Full-time; geographic assignments | Shift execution, attendance, inspections, coaching, incident command |
| Mobilization Manager - Priya Shah | Dedicated through Day 60 | Transition workplan, dependencies, readiness verification |
| HR / Clearance Coordinator | Dedicated through Day 90; then shared | Recruiting, incumbent outreach, screenings, clearance pipeline |

# Staffing Principles

Required posts are fully funded and never treated as flexible task labor.

The relief pool equals 14% of scheduled routine hours, exceeding QTA’s 12% minimum.

Supervisors are not counted as routine porter posts except during a documented emergency.

Breaks, travel, handoffs, training, and periodic work are modeled separately from productive task hours.

No Operations Control Center employee is scheduled until QTA clearance is confirmed.

# Escalation Path

| Severity | Frontline / Supervisor | Management | QTA Notification |
| --- | --- | --- | --- |
| Critical | Secure area; dispatch immediately | Cluster Supervisor and Contract Manager engaged | Acknowledge within 15 minutes; updates through safe condition |
| Major | Assign correction and verify access | Supervisor owns four-hour correction | Notify designated facility contact and close with evidence |
| Minor | Add to route or next approved window | Trend for recurrence | Visible in inspection and monthly reporting |

MANAGEMENT COMMITMENT QTA will not need to determine who owns a problem. The person who receives the issue remains accountable until the service is verified or formally transferred to a named owner.

POSTS, RELIEF, AND RESPONSE

# Station & Critical-Coverage Plan

# Addendum-Compliant Minimum Posts

| Coverage Area | Northstar Base Commitment | Supplemental Coverage |
| --- | --- | --- |
| Station Cluster A | 4 continuous porter posts, 5 AM-1 AM | 1 task cleaner on overlapping evening route; supervisor coverage |
| Station Cluster B | 6 continuous posts, including dedicated restroom post 7 AM-10 PM | 2 task cleaners split peak/off-peak; supervisor coverage |
| Station Cluster C | 3 continuous posts, 5 AM-1 AM | 1 shared task cleaner; proposed weekend adjustment only after QTA data review |
| Operations Control Center | 2 cleared cleaners first shift; 2 second shift; 1 overnight | Two cleared relief employees assigned to control-center bench |
| All clusters | Floating supervisor during active first/second shift overlap | Central emergency crew and Contract Manager on-call |

# Coverage Protection

| Risk | Protection |
| --- | --- |
| Same-day absence | On-call relief roster organized by cluster and clearance status |
| Multiple absence / weather event | Central reserve crew activated; noncritical periodic work rescheduled with approval |
| Clearance loss or expiration | 90/60/30-day credential tracking; replacement candidate enters pipeline before expiration |
| Transit disruption | Supervisor rebalances mobile staff without reducing minimum posts |
| High incident demand | On-site staff isolate and triage; surge crew dispatched when additional labor/equipment is required |

# Public-Facing Service Practices

Use compact battery-powered equipment and controlled cords; maintain accessible routes.

Place barriers and signage before wet work; never leave carts unattended in passenger flow.

Inspect public restrooms hourly and record condition, supplies, service, and exceptions.

Coordinate pressure washing and restoration around service windows and approved closures.

Use respectful, concise passenger interaction and route operational questions to QTA personnel.

TRANSITION WITHOUT SERVICE LOSS

# 45-Day Mobilization Plan

Northstar will mobilize through a controlled workplan beginning at notice of intent to award. A daily command rhythm, dependency log, and readiness scorecard will remain in place through the first 30 days of service.

| 1 | Validate & Launch Days 1-5 Confirm award requirements, establish governance, validate facility data, release recruiting, submit initial clearance packages, and freeze the master transition plan. |
| --- | --- |

| 2 | Staff & Secure Days 6-18 Conduct incumbent outreach, recruit gaps, verify wage classifications, complete screening packages, identify cleared relief candidates, and confirm partner work packages. |
| --- | --- |

| 3 | Equip & Configure Days 12-28 Order and stage equipment, label assets, validate storage, configure inspection zones, load periodic calendars, and establish consumable distribution routes. |
| --- | --- |

| 4 | Train & Rehearse Days 24-38 Deliver orientation, passenger-safety, chemical, incident, privacy, and site-specific training; rehearse shift handoffs, emergency dispatch, and reporting. |
| --- | --- |

| 5 | Verify & Go Live Days 39-45 Complete facility readiness inspections, validate every critical post and backup, stage supplies, conduct command-center simulation, and secure QTA readiness acceptance. |
| --- | --- |

# Readiness Gates

| Gate | Acceptance Evidence |
| --- | --- |
| People | 100% of scheduled Day 1 staff hired/assigned; critical posts cleared; relief roster verified |
| Equipment | Assets delivered, tested, labeled, and matched to approved storage |
| Process | Routes, inspection zones, escalation contacts, periodic calendar, and incident protocols loaded |
| Training | Required modules complete; site orientations and supervisor verification recorded |
| Continuity | First-week schedules, backup assignments, and command coverage approved |

MEASURE, CORRECT, PREVENT

# Quality & Performance Management

# Three Lines of Quality Control

| Control Level | Owner | Frequency | Purpose |
| --- | --- | --- | --- |
| 1 - Service verification | Frontline lead / supervisor | Every shift | Confirm routes, posts, restrooms, incidents, and exceptions |
| 2 - Formal inspection | Cluster Supervisor | Daily at stations; weekly all sites | Score conditions and assign corrective actions |
| 3 - Independent assurance | Quality & Safety Manager | Monthly sample and targeted trend review | Validate scores, identify systemic causes, test closure quality |

# KPI Management

| QTA KPI | Northstar Control | Management Trigger |
| --- | --- | --- |
| Portfolio inspection ≥92%; no site <85% | Weighted dashboard plus facility trend | Site below 90% receives recovery plan before contractual threshold |
| Critical response: 15 / 60 minutes | Dispatch timestamp, safe-condition confirmation | Automatic management escalation at 10 and 45 minutes |
| Post coverage ≥98.5% | Schedule/time reconciliation by post | Relief activated before uncovered time |
| Periodic work ≥95% on time | 30-day look-ahead and completion evidence | Escalate at risk seven days before due |
| Repeat complaints ≤5% | Complaint link to location/cause/correction | Root-cause review after first repeat |

# Corrective-Action Method

Contain the immediate condition and protect occupants.

Document the deficiency, location, severity, time, and responsible owner.

Correct within the contractual or approved response window.

Verify correction independently when severity or recurrence warrants.

Analyze repeat conditions for staffing, training, equipment, supply, scheduling, or access cause.

Close only after evidence is recorded and recurrence prevention is assigned.

PERFORMANCE PHILOSOPHY The dashboard is not the service. Its purpose is to make incomplete work, repeat conditions, and aging actions difficult to hide.

PROTECTING PASSENGERS AND OPERATIONS

# Safety, Security & Emergency Readiness

# Safety Management

Site-specific job hazard analyses for stations, control areas, maintenance support, high dusting, pressure washing, and floor restoration.

Pre-shift safety observations and supervisor coaching in public-facing areas.

Chemical inventory, SDS access, secondary labeling, dilution control, and approved-product governance.

Passenger-safe barriers, slip controls, cord management, lift controls, and accessible-route protection.

Near-miss and incident investigation focused on corrective action rather than blame.

# Security Controls

| Control | Northstar Practice |
| --- | --- |
| Personnel clearance | Candidate packages submitted early; status tracked; no uncleared controlled-area assignment |
| Access credentials | Individual assignment; daily exception review; immediate recovery/deactivation on separation |
| Keys and sensitive areas | Documented chain of custody; no duplication; restricted equipment/storage access |
| Information protection | Minimum necessary system access; approved devices; no biometric timekeeping without approval |
| Visitor / partner access | Pre-authorization and escort compliance; subcontractor roster maintained |

# Emergency Response

| Minute | Response |
| --- | --- |
| 0-15 | Receive call, confirm location/severity, dispatch on-site response, isolate condition |
| 15-30 | Supervisor confirms safe work zone, resource need, and QTA update |
| 30-90 | Surge crew and equipment arrive when required; Contract Manager monitors |
| Closeout | Condition verified, waste handled appropriately, area released, report issued |
| Next business day | Review cause, response time, labor/equipment, and recurrence prevention |

Historical volumes in Addendum No. 1 are used for readiness planning, not treated as guaranteed billable demand. Northstar funds an on-call supervisory structure and prices extraordinary authorized work through the required unit rates.

VISIBILITY THAT LEADS TO ACTION

# Technology & Reporting

# Northstar Service Hub

Northstar will configure a mobile, role-based service platform for attendance reconciliation, inspections, corrective actions, work orders, periodic schedules, asset records, training, and monthly reporting. QTA will receive exports in standard formats and visibility appropriate to its contract-administration role.

| Workflow | Captured Data | Management Use |
| --- | --- | --- |
| Attendance / posts | Employee, role, location, shift, exception, relief action | Validate critical coverage and identify chronic gaps |
| Inspections | Zone, score, deficiency, photo, severity, owner, due date | Prioritize correction and analyze repeat causes |
| Incidents | Request, acknowledgment, arrival, safe condition, resources, closeout | Verify response and improve readiness |
| Periodic work | Quantity, planned date, access, completion, supervisor evidence | Manage 95% on-time requirement |
| Inventory | Receipts, distribution, on-hand exceptions, usage trend | Support QTA consumable stewardship without unsupported chargebacks |

# Monthly Executive Report

KPI scorecard with target, actual, trend, and management commentary.

Scheduled versus worked hours, uncovered critical time, relief use, overtime, and vacancies.

Inspection distribution, repeat deficiencies, issue aging, and corrective-action status.

Complaints, incidents, response times, safety observations, and training completion.

Periodic services completed, at risk, rescheduled, and planned for the next 60 days.

Participation spend, partner performance, inventory exceptions, and decisions required from QTA.

DATA PRINCIPLE Missing data will be identified as missing, not reported as zero. Manual corrections will retain an audit trail. Northstar will not deploy biometric timekeeping without QTA’s written approval and privacy review.

A PREPARED TEAM, NOT JUST A FILLED SCHEDULE

# Workforce, Training & Continuity

# Recruitment and Incumbent Outreach

Northstar will offer every qualified incumbent employee a structured opportunity to apply while maintaining an independent recruiting pipeline. Incumbent interest does not eliminate the need to validate qualifications, availability, required wage classification, training, conduct expectations, and security eligibility.

| Workforce Stage | Control |
| --- | --- |
| Demand confirmation | Position roster by location, shift, classification, clearance, language, and relief status |
| Sourcing | Incumbent outreach, local recruitment, referral network, prequalified reserve candidates |
| Selection | Job-relevant screening, availability, documentation, legal/security checks |
| Onboarding | Wage notice, policies, benefits/supplements, site assignment, uniforms, system access |
| Readiness | Training complete, supervisor observation, equipment/chemical qualification, credential verification |
| Retention | Predictable schedules, supervisor coaching, attendance intervention, recognition, career pathways |

# Training Curriculum

| Module | Audience | Frequency |
| --- | --- | --- |
| QTA orientation, conduct, passenger interaction | All personnel | Before assignment + annual |
| Security awareness and access control | All; enhanced for control center | Before access + annual |
| Chemical safety, PPE, bloodborne-pathogen awareness | All service personnel | Before assignment + annual |
| Station and public-area safety | Station personnel / supervisors | Before assignment + quarterly refresh |
| Equipment and floor-care qualification | Assigned operators | Before use + observed annual validation |
| Incident command and emergency dispatch | Supervisors, managers, surge crew | Before go-live + semiannual drill |
| Inspection, coaching, and corrective action | Supervisors / quality | Before go-live + quarterly calibration |

# Continuity Controls

Northstar’s 14% relief pool is scheduled capacity, not a list of employees who may or may not be available. Relief employees receive the same site and role training as their assigned bench. Control-center backups remain clearance-specific, and cluster floaters are cross-trained on designated stations before independent deployment.

PRACTICAL ENVIRONMENTAL PERFORMANCE

# Sustainability & Resource Stewardship

# Green Cleaning Without Performance Tradeoffs

Northstar will use QTA-approved green-cleaning products and methods as the standard condition while preserving approved disinfectant and incident-response exceptions. Product decisions will consider efficacy, surface compatibility, occupant exposure, packaging, dilution accuracy, and total use - not certification labels alone.

| Focus | Practice | Measure |
| --- | --- | --- |
| Chemicals | Closed-loop dilution, approved-product list, microfiber color coding | Chemical use by location; exception log |
| Equipment | Battery-powered public-area equipment; HEPA filtration where appropriate | Asset uptime, repair, replacement, energy profile |
| Waste | Correct stream placement, waste-room controls, contamination observations | Exception trend and QTA-designated diversion data |
| Water | Low-moisture carpet methods, controlled pressure washing, autoscrubber settings | Estimated consumption and rework avoidance |
| Consumables | Receipt/distribution controls, par levels, abnormal-usage investigation | Usage per occupant/passenger proxy where available |

# Responsible Product Exceptions

When infection-control guidance, incident conditions, or manufacturer requirements require a nonstandard product, the supervisor will document the reason, authorization, location, product, PPE, ventilation, and return-to-service conditions. Sustainability will not be used as a rationale for inadequate disinfection.

# Continuous Improvement

Review high-consumption locations and distinguish demand growth from leakage, over-dispensing, theft, or incorrect par levels.

Use inspection and complaint data to target methods and frequencies rather than increasing chemical use reflexively.

Pilot process changes at one representative facility, measure results, and scale only after QTA review.

Include environmental observations and proposed improvements in quarterly governance meetings.

CAPACITY TO PERFORM

# Relevant Experience & Key Personnel

# Selected Fictional Experience

| Client / Contract | Scale and Environment | Relevance |
| --- | --- | --- |
| Hudson Regional Mobility District | 18 transit and administrative locations; 540,000 SF; 24/7 dispatch center | Passenger-facing cleaning, cleared staff, continuous posts, weather response |
| Metropolitan Learning Consortium | 27 education/training facilities; 1.2M SF | Multi-site scheduling, floor care, high-occupancy transitions, KPI reporting |
| HarborWorks Public Facilities | Municipal offices, customer centers, garages; 690,000 SF | Mixed office/industrial support, public service counters, supplier-diversity program |

# Proposed Key Personnel

| Person / Role | Experience | QTA Contribution |
| --- | --- | --- |
| Jordan Reyes - Executive Sponsor | 22 years facility services; public infrastructure governance | Executive resources, quarterly governance, escalation |
| Maya Chen - Contract Manager | 16 years; multi-site transit and municipal portfolios | Full-time daily accountability and QTA coordination |
| Samuel Ortiz - Quality & Safety Manager | 14 years QA, EHS, mobile inspection deployment | Independent assurance, calibration, root-cause correction |
| Priya Shah - Mobilization Manager | 11 years transitions up to 1.4M SF / 900 employees | 45-day plan, risk/dependency control, readiness gates |
| Elena Brooks - HR/Clearance Lead | 12 years high-volume recruiting and credential programs | Incumbent outreach, candidate pipeline, screening and clearance |

# Organizational Capacity

Northstar’s corporate support functions - recruiting, payroll, safety, procurement, technology, finance, and proposal-to-operations transition - remain available to the dedicated QTA team without diluting local authority. The Contract Manager owns daily performance and can commit routine corrective resources without waiting for distant approval.

A RESPONSIBLE DELIVERY MODEL

# Participation, Compliance & Assumptions

# Supplier-Diversity Plan

Northstar will pursue QTA’s 20% combined MWBE and 6% SDVOB goals through commercially useful, performance-accountable work packages while self-performing more than 70% of routine custodial labor hours.

| Fictional Partner | Certification / Work Package | Planned Role |
| --- | --- | --- |
| Harborlight Specialty Services | MWBE - periodic floor restoration and upholstery | Qualified crews, documented quantities, Northstar QA acceptance |
| Valor Response Logistics | SDVOB - emergency equipment logistics and winter supplies | Staged resources, dispatch support, inventory control |
| Greenline Supply Cooperative | MWBE - eligible cleaning supplies and liners | Direct supply and fulfillment; commercially useful function verified |

# Addendum No. 1 Incorporated

| Change | Proposal Incorporation |
| --- | --- |
| Due date extended to Oct. 27 | Production and review schedule revised; no impact to start commitment |
| Portfolio revised to 631,500 SF | Cluster B task and periodic quantities updated |
| Minimum station posts | Staffing plan meets every stated post and separately funds supplemental work |
| Wage treatment clarified | Statutory changes separated from ordinary escalation assumptions |
| Clearance estimate 4-6 weeks | Early candidate packages, redundant pipeline, cleared relief bench |
| Routine deductions capped at 8% | Performance controls remain designed to avoid deductions, not rely on cap |
| Bonds reduced to 50% | Bond commitment updated |
| Facility-change formula | Accepted as basis for documented additions/removals |

# Material Assumptions

QTA will provide timely facility access, designated contacts, approved storage, and owner-furnished consumables as stated.

Statutory wage and supplement changes receive equitable adjustment outside ordinary escalation.

Hazardous-material remediation remains excluded unless separately authorized to a qualified provider.

Material scope changes use the Addendum No. 1 staffing-and-cost methodology.

Technical proposal pricing is submitted separately in QTA’s required workbook.

READY FOR QTA

# Conclusion

# A Solution Designed Around the Work

Northstar Facility Partners offers QTA more than a collection of cleaning tasks. We offer a controlled operating model: site-specific staffing within one management structure, continuity protected by funded relief, quality data tied to corrective action, security readiness built into recruiting, and a transition plan governed by measurable readiness gates.

Our proposal recognizes that the quality of QTA’s facilities affects passengers, employees, operations, and public confidence. We will protect that experience through reliable daily execution and transparent management - especially when demand changes, incidents occur, or assumptions are tested.

NORTHSTAR’S COMMITMENT On February 1, 2027, every location will have a verified plan, every critical post will have a named qualified employee and backup, every recurring service will be scheduled, and every escalation will have a clear owner.

# Evaluation Alignment

| QTA Evaluation Area | Where Northstar Delivers |
| --- | --- |
| Technical approach and understanding | Five operating models; daily rhythm; scope boundaries; station and control-center specificity |
| Staffing and continuity | Dedicated team; minimum posts; 14% relief; cleared backup roster |
| Mobilization | 45-day workplan; readiness gates; security and incumbent strategy |
| Quality, safety, technology, sustainability | Three-line QA; KPI triggers; emergency controls; auditable platform; green cleaning |
| Experience and key personnel | Relevant fictional portfolios and dedicated experienced leadership |
| Participation | Defined MWBE / SDVOB work packages with self-performance control |
| Price realism | Post-based and task-based labor separated; relief, management, periodic work, and readiness funded |

Respectfully submitted,

Jordan Reyes, President
Northstar Facility Partners

FICTIONAL PORTFOLIO DEMONSTRATION

Northstar Facility Partners, its personnel, references, contacts, and represented experience are entirely fictional.